## Slide 1: Stakeholder Analysis
Generated by Requirements Gathering Agent v2.1.2 Category: stakeholder-management Generated: 2025-06-10T08:19:15.591Z Description: PMBOK Stakeholder Analysis

## Slide 2
Stakeholder Analysis: Requirements Gathering Agent Project
Project: Requirements Gathering Agent
Date: October 26, 2024
Prepared by: [Your Name/Team Name]
1. Stakeholder Identification
The following table identifies key stakeholders for the Requirements Gathering Agent project, categorized by their role and influence:
Stakeholder | Category | Description | Type | Group/Individual
Developers | Internal, Primary | Core development team responsible for building and maintaining the agent. | Internal | Group
Product Owner | Internal, Primary | Defines product vision, prioritizes features, and manages the product backlog. | Internal | Individual
PMO | Internal, Secondary | Project Management Office, providing oversight and governance. | Internal | Group
Marketing | Internal, Secondary | Responsible for promoting and marketing the Requirements Gathering Agent. | Internal | Group
Business Analysts | Internal, Secondary | Responsible for analyzing project requirements and translating business needs. | Internal | Group
End-Users (Project Managers, Business Analysts) | External, Primary | Project managers and business analysts who use the Requirements Gathering Agent. | External | Group
Azure/Google/GitHub/Ollama | External, Secondary | Providers of AI services integrated into the Requirements Gathering Agent. | External | Organization

## Slide 3
2. Stakeholder Assessment
Power/Interest Grid:
Power | High Interest | Low Interest
High | End-Users (PMs, BAs), Developers, Product Owner | PMO
Low | Marketing, Business Analysts | Azure/Google/GitHub/Ollama

## Slide 4
Influence/Impact Matrix: (Illustrative example - specific scores would be determined through stakeholder interviews and analysis)
Stakeholder | Influence Score | Impact Score
End-Users (PMs, BAs) | 9 | 9
Developers | 8 | 7
Product Owner | 7 | 8
PMO | 6 | 6
Marketing | 4 | 5
Business Analysts | 5 | 4
Azure/Google/GitHub/Ollama | 3 | 6

## Slide 5
Stakeholder Attitudes & Engagement:
End-Users (PMs, BAs): High interest, initially neutral to slightly positive attitude. Engagement requires demonstrations, feedback sessions, and clear documentation.
Developers: High interest and supportive. Engagement through regular stand-ups, code reviews, and sprint planning.
Product Owner: Highly supportive and actively engaged. Regular meetings and priority setting are crucial.
PMO: Moderate interest, requiring regular updates and adherence to reporting requirements.
Marketing: Moderate interest, focused on success metrics and marketing materials.
Business Analysts: Moderate interest, providing requirements and feedback during development.
Azure/Google/GitHub/Ollama: Low direct engagement; focus is on API stability and service level agreements.
3. Stakeholder Prioritization
High Priority: End-Users (PMs, BAs), Developers, Product Owner
Medium Priority: PMO, Marketing, Business Analysts
Low Priority: Azure/Google/GitHub/Ollama (managed via SLAs and API documentation)
4. Stakeholder Requirements and Expectations
End-Users (PMs, BAs): Accurate, efficient, easy-to-use tool generating PMBOK-compliant documents; reliable AI integration; comprehensive documentation and support.
Developers: Clear requirements, well-defined architecture, maintainable codebase, timely feedback, and appropriate tools/resources.
Product Owner: On-time delivery, adherence to budget, high-quality product meeting market needs, successful launch and adoption.
PMO: Project adherence to schedule, budget, and risk management plans; regular reporting and communication.
Marketing: Marketing materials, success metrics, and a strong value proposition for the product launch.
Business Analysts: Accurate translation of business requirements into technical specifications.
Azure/Google/GitHub/Ollama: Stable and reliable API services meeting performance requirements.
5. Communication Preferences
Stakeholder | Preferred Communication Method(s) | Frequency | Information Requirements
End-Users (PMs, BAs) | Email, Online Forums, Documentation | Monthly, On-Demand | User guides, tutorials, release notes
Developers | Daily Stand-ups, Slack, Code Reviews | Daily, Weekly | Technical specifications, code changes, bug reports
Product Owner | Weekly meetings, Email, Jira | Weekly | Progress reports, backlog updates, risk assessments
PMO | Weekly reports, Email | Weekly | Status reports, risk register, budget updates
Marketing | Email, Presentations, Marketing Reports | Monthly, Ad-hoc | Marketing materials, launch plans, success metrics
Business Analysts | Email, Meetings | Bi-weekly | Requirements documents, feedback on specifications
Azure/Google/GitHub/Ollama | API documentation, Service Level Agreements | As needed | API updates, service outages, performance reports

## Slide 6
6. Engagement Strategies
High-Influence Stakeholders: Regular meetings, proactive communication, feedback loops, and early involvement in design and testing.
Resistant Stakeholders: Address concerns directly, provide clear rationale, demonstrate value, and offer training/support.
Champions: Maintain open communication, acknowledge contributions, and involve them in key decision-making processes.
7. Risk Assessment
Risk | Probability | Impact | Mitigation Strategy | Contingency Plan
AI provider API issues | Medium | High | Multiple AI provider support; robust error handling and fallback mechanisms. | Switch to alternative provider; manual intervention
Stakeholder resistance to adoption | Low | Medium | Demonstrations, training, clear communication of benefits. | Targeted marketing campaigns; adjusted release plan
Scope creep | Medium | High | Formal scope management process; change control board. | Prioritize features based on stakeholder needs; adjust budget/timeline
Delays in AI model training | Low | Medium | Close collaboration with AI provider; contingency plans for model availability. | Use alternative models or simpler algorithms
Insufficient resources | Low | Medium | Resource allocation planning; contingency budget. | Adjust project scope; negotiate timeline extension

## Slide 7
This stakeholder analysis provides a framework for effective stakeholder management throughout the Requirements Gathering Agent project. Regular updates and adjustments to this document will be necessary to reflect evolving stakeholder needs and project circumstances.