## Slide 1: Stakeholder Register
Generated by Requirements Gathering Agent v2.1.2 Category: stakeholder-management Generated: 2025-06-10T08:19:03.733Z Description: PMBOK Stakeholder Register

## Slide 2: Stakeholder Register - Requirements Gathering Agent Project
Project Name: Requirements Gathering Agent
Date Created: October 26, 2023
Date Last Updated: October 26, 2023
1. Introduction
This Stakeholder Register identifies key individuals and groups impacted by or involved in the Requirements Gathering Agent project. It outlines their roles, interests, influence, and communication preferences to facilitate effective stakeholder management throughout the project lifecycle. This register is aligned with PMBOK 7th Edition guidelines.
2. Stakeholder Identification
Stakeholder ID | Name | Position/Role | Organization | Contact Information | Role in Project | Stakeholder Classification
STK-001 | Menno Drescher | Project Manager, Developer | Self (Independent) | menno.drescher@[email protected] | Project Lead, Development, Communication | Internal, Sponsor, Key
STK-002 | NPM Users | Software Developers, Project Managers | Various Organizations | N/A | End-users, Feedback Providers | External, Key
STK-003 | Azure OpenAI Team | Platform Provider | Microsoft | N/A | Technology Provider, Support | External, Key
STK-004 | Google AI Team | Platform Provider | Google | N/A | Technology Provider (Potential Future Support) | External, Potential
STK-005 | GitHub AI Team | Platform Provider | GitHub | N/A | Technology Provider (Potential Future Support) | External, Potential
STK-006 | Ollama Team | Platform Provider | Ollama | N/A | Technology Provider (Potential Future Support) | External, Potential
STK-007 | Beta Testers | Software Developers, PMs | Various Organizations | N/A | Feedback, early adoption | External, Potential
STK-008 | Open Source Community | Developers, Contributors | Global | GitHub Issues, Discussions | Code Contributions, Feedback | External, Potential

## Slide 3
3. Stakeholder Assessment
Stakeholder ID | Requirements | Expectations | Influence Level | Power/Interest | Current Engagement Level | Desired Engagement Level | Communication Preferences & Frequency | Key Concerns & Interests | Potential Impact on Project Success
STK-001 | Functional, Reliable, Scalable Software | Successful project delivery, positive reviews | High | High/High | Highly Engaged | Highly Engaged | Email, Meetings (weekly) | Project success, positive user feedback, scalability | Very High
STK-002 | User-friendly CLI, accurate documentation | High quality, reliable tool, easy to use | Medium | Medium/High | Low (passive) | Medium (active) | Online forums, reviews | Ease of use, accuracy, value proposition | Medium
STK-003 | Secure integration, stable APIs | Successful integration, timely support | High | High/Medium | Engaged | Engaged | API Documentation, Support Tickets | Service reliability, security, positive customer experience | High
STK-004 | (Potential Future) Integration | (Potential Future) Seamless integration | Low | Low/Medium | None | Medium (active) | Documentation, API Calls | (Potential Future) Compatibility, Performance | Low
STK-005 | (Potential Future) Integration | (Potential Future) Seamless integration | Low | Low/Medium | None | Medium (active) | Documentation, API Calls | (Potential Future) Compatibility, Performance | Low
STK-006 | (Potential Future) Integration | (Potential Future) Seamless integration | Low | Low/Medium | None | Medium (active) | Documentation, API Calls | (Potential Future) Compatibility, Performance | Low
STK-007 | Stable Beta, feedback mechanisms | Opportunity to shape product development, recognition | Medium | Medium/Medium | Engaged | Engaged | Email, dedicated communication channel | Providing quality feedback, timely reporting | Medium
STK-008 | Open-source license, community support | Active community, contributions, positive reputation | Low | Low/High | Low (passive) | Medium (active) | GitHub issues, discussions | Collaboration, code quality, project longevity | Low

## Slide 4
4. Stakeholder Engagement Plan (Summary)
A detailed Stakeholder Engagement Plan will be developed separately, outlining specific communication strategies, meeting schedules, and feedback mechanisms for each stakeholder group. This plan will be regularly reviewed and updated to reflect changing project needs and stakeholder expectations.
5. Communication Matrix
A comprehensive communication matrix will be created outlining specific communication methods, frequency, and responsible parties for each stakeholder. This will ensure timely and relevant communication throughout the project.
This Stakeholder Register will be updated regularly throughout the project lifecycle to reflect changes in stakeholder involvement, needs, and influence. Regular reviews will ensure the effectiveness of stakeholder management strategies.