## Slide 1: Communication Management Plan
Generated by Requirements Gathering Agent v2.1.2 Category: management-plans Generated: 2025-06-10T08:15:48.073Z Description: PMBOK Communication Management Plan

## Slide 2: Communication Management Plan: Requirements Gathering Agent Project
1. Introduction
This Communication Management Plan (CMP) outlines the strategies, methods, and responsibilities for effective communication throughout the Requirements Gathering Agent (RGA) project. The goal is to ensure timely and accurate information flow among all stakeholders, promoting transparency, collaboration, and project success. This plan adheres to PMBOK 7th Edition standards.
2. Stakeholder Communication Requirements
The RGA project involves diverse stakeholders with varying communication needs:
Development Team: Requires technical details, updates on code progress, bug reports, and deployment schedules.
Project Management Office (PMO): Needs high-level status reports, risk assessments, budget updates, and overall project health information.
Marketing & Sales: Requires information on product features, launch dates, marketing materials, and customer feedback.
Customers/Users: Need announcements, updates, tutorials, support documentation, and response to feedback.
Executive Sponsors: Require high-level summaries, key milestones, and overall project performance against objectives.
3. Information to be Communicated
The following information will be communicated regularly:
Project Status Reports: Weekly updates on progress, milestones achieved, and issues encountered.
Risk Assessments: Regular identification and mitigation of potential project risks.
Change Requests: Process for managing and approving changes to project scope, schedule, and budget.
Issue Log: Tracking and resolution of project issues.
Meeting Minutes: Records of decisions and action items from project meetings.
Documentation Updates: Notifications of new or updated project documentation (e.g., user guides, technical documentation).
Milestone Achievements: Announcements of significant milestones reached.
Product Announcements: Information about new features, releases, and updates to the RGA software.
Customer Feedback: Responses to customer feedback and feature requests.
4. Communication Methods and Technologies
Project Management Software (e.g., Jira, Asana): For task management, issue tracking, and progress monitoring. Used primarily by the development team and PMO.
Email: For formal communication, announcements, and distribution of documents.
Instant Messaging (e.g., Slack, Microsoft Teams): For quick questions, informal updates, and immediate responses. Primarily used within the development team.
Weekly Project Status Meetings: Face-to-face or virtual meetings to review progress, address issues, and plan upcoming activities.
Monthly Stakeholder Meetings: High-level updates for executive sponsors and other key stakeholders.
Knowledge Base/Wiki (e.g., Confluence, Notion): Centralized repository for project documentation, tutorials, and FAQs.
NPM Package Release Notes: For communicating changes and updates to the RGA software package.
GitHub Issues and Pull Requests: For tracking bugs, feature requests, and code contributions.
5. Communication Flow Diagram
[Executive Sponsors] --> [PMO] --> [Development Team] --> [Marketing/Sales] --> [Customers/Users] ^ | |---------------------------------------|
Arrows indicate the primary direction of information flow. Feedback loops exist between all stakeholders.
6. Communication Constraints
Time Zones: Consider time zone differences when scheduling meetings and distributing information.
Language Barriers: Ensure communication is clear and understandable for all stakeholders.
Technical Expertise: Tailor communication to the technical expertise of the audience.
Information Security: Maintain confidentiality of sensitive project information.
7. Communication Schedule and Frequency
Daily: Instant messaging for quick updates within the development team.
Weekly: Project status reports, development team meetings.
Bi-weekly: Risk assessments, issue log updates.
Monthly: Stakeholder meetings, executive summaries.
As-needed: Communication for urgent issues or important announcements.
8. Roles and Responsibilities
Project Manager: Overall responsibility for communication planning and execution.
Development Team Lead: Responsible for communicating technical information to the team and PMO.
Marketing Manager: Responsible for communicating product information to customers and sales team.
PMO: Responsible for communicating project status to executive sponsors.
9. Communication Approval Process
Project status reports and risk assessments will be reviewed and approved by the Project Manager before distribution.
Critical communications will be reviewed and approved by the appropriate stakeholders.
10. Communication Storage, Retrieval, and Disposal
All project communication will be stored in the project management software and knowledge base.
Documents will be archived according to company policy.
11. Glossary of Terms
RGA: Requirements Gathering Agent
PMO: Project Management Office
PMBOK: Project Management Body of Knowledge
12. Communication Matrix
Stakeholder | Project Status | Risk Assessment | Issue Log | Documentation Updates | Customer Feedback | Meeting Participation | Communication Method | Frequency
Development Team | Daily/Weekly | Weekly | Daily | Weekly | As-needed | Weekly | Jira, Slack, Email | Daily/Weekly
PMO | Weekly | Weekly | Weekly | Weekly | As-needed | Weekly, Monthly | Jira, Email | Weekly/Monthly
Marketing/Sales | Weekly | Monthly | As-needed | Weekly | As-needed | Monthly | Email, Meetings | Weekly/Monthly
Executive Sponsors | Monthly | Monthly | As-needed | Monthly | As-needed | Monthly | Email, Meetings | Monthly
Customers/Users | As-needed | N/A | N/A | As-needed | As-needed | N/A | Knowledge Base, Email | As-needed

## Slide 3
13. Meeting Schedules and Formats
Weekly Development Team Meetings: 30 minutes, virtual, using Microsoft Teams. Agenda driven, focusing on progress, roadblocks, and action items.
Monthly Stakeholder Meetings: 60 minutes, virtual or in-person (depending on location of stakeholders), using Microsoft Teams. Presentation format, covering high-level project progress, risks, and achievements.
14. Update Approach and Version Control
All project documents will be stored in a version control system (e.g., Git).
Updates will be communicated through the appropriate channels, as defined in the Communication Matrix. Version history will be maintained.
This Communication Management Plan will be reviewed and updated regularly to ensure its effectiveness throughout the project lifecycle. Any changes will be communicated to all stakeholders.